FunderMatch

Post-Deployment Feature Test & Remediation Plan

March 12, 2026  |  Version 2.0  |  Post FEAT-001 through FEAT-011

# Executive Summary

Comprehensive testing of FunderMatch (fundermatch.org) was conducted after deploying FEAT-001 through FEAT-011, which added peer matching, geographic heatmaps, 990 giving insights, recipient profiles, organization search, and saved funder enhancements. Of 12 test cases, 9 passed, 1 failed critically, and 2 showed warnings.

The most critical issue is the Recipient Profile page returning "not found" for all recipients due to a UUID/EIN type mismatch in the edge function. The match-funders core feature also showed intermittent 500 errors caused by edge function timeouts on complex queries.

# Test Results

All tests were conducted on the production deployment at fundermatch.org using Chrome browser automation.

| ID | Feature | Status | Notes |
| --- | --- | --- | --- |
| T-01 | Landing Page | PASS | Hero section, nav, video demo, CTA all render correctly. |
| T-02 | Search Organizations | PASS | Autocomplete works. 460K+ funders, 449K+ recipients indexed. Results show type badges. |
| T-03 | Funder Detail + 990 Insights | PASS | Giving Trends chart, stat cards, peer recommendations, contact info all load correctly. |
| T-04 | GeoHeatMap Cartogram | PASS | SVG cartogram renders with color legend. State highlighting works. |
| T-05 | GeoBarChart | PASS | Top states by grant count renders correctly with percentage bars. |
| T-06 | InsightCharts (Trend Line) | PASS | Dual-axis chart (grant count + avg grant) renders with proper dark theme styling. |
| T-07 | Mission Input Form | PASS | Mission textarea, location, budget bands, keyword exclusions all functional. |
| T-08 | Match-Funders (Core Feature) | INTERMITTENT | 500 error after 18s on first test (affordable housing, Chicago). Succeeded on retry (environmental ed, Portland) in 12s with 236 results. Root cause: edge function timeout on complex queries with website discovery. |
| T-09 | Recipient Profile | FAIL | "Recipient not found" for all recipients. Edge function returns 404. Root cause: UUID from search used as EIN lookup — type mismatch. |
| T-10 | Saved Funders (Anonymous) | WARN | Save button shows login modal for anonymous users. By design, but creates friction for demo/testing. |
| T-11 | Saved Funders (Empty State) | PASS | Empty state page renders correctly with "Find Funders" CTA. |
| T-12 | Console Errors | PASS | No JavaScript errors found on any page (landing, search, funder detail, results). |

# Detailed Findings

## 1. Recipient Profile — 404 Not Found (CRITICAL)

Symptom: Clicking any recipient from search results navigates to /recipient/:uuid but always shows "Recipient not found". The get-recipient-profile edge function returns HTTP 404.

Root Cause: The search-organizations edge function returns recipient_organizations records with UUID primary keys. The frontend passes this UUID as recipientId to get-recipient-profile. However, the edge function uses the logic `lookupEin = ein || recipientId` and queries `foundation_grants.grantee_ein = <UUID>`. Since grantee_ein contains numeric EINs (e.g., "592958036"), the UUID never matches.

Impact: The entire Recipient Profile feature (FEAT-003) is non-functional. Users cannot view any recipient details, funding history, or top funders after searching.

Edge function logs show version 1 (deployed earlier) returned 200, while version 2 (current) returns 404 — the regression was introduced during the latest deployment.

## 2. Match-Funders Intermittent 500 Timeout (HIGH)

Symptom: Submitting a mission match query for "affordable housing for homeless families" in Chicago with budget "Under $250K" returned a 500 Internal Server Error after 18.2 seconds. A subsequent test with "environmental education" in Portland succeeded in 12 seconds with 236 results.

Root Cause: The match-funders edge function performs multiple expensive operations sequentially: three parallel queries fetching up to 50,000 grants each, website homepage discovery with 3-second timeouts per site, and CPU-intensive scoring. For broad queries (like "housing" which matches many funders), the cumulative execution exceeds the Supabase edge function timeout.

Impact: Users experience random failures on the core feature. Broad mission descriptions (housing, education, health) are more likely to trigger timeouts than narrow ones (environmental conservation in Oregon).

## 3. Search Relevance — Major Foundations Not Surfaced (MEDIUM)

Searching "Gates Foundation" returns small local foundations (MI, CO, CA, MO) but not the Bill & Melinda Gates Foundation. The pg_trgm similarity search ranks by string similarity without weighting by giving volume or grant count, so small foundations with exact name matches outrank major national funders.

# Remediation Plan

Items are ordered by severity. Total estimated effort: 4-5 hours.

| ID | Severity | Title | Fix Description |
| --- | --- | --- | --- |
| REM-001 | CRITICAL | Recipient Profile 404 — UUID/EIN mismatch | Modify get-recipient-profile to detect UUID format (contains dashes, length > 20). When UUID detected, first query recipient_organizations table to resolve the EIN, then use that EIN for the grants lookup. |
| REM-002 | HIGH | Match-Funders intermittent 500 timeout | 1) Add a global AbortController with 25s budget. 2) Skip discoverGrantUrlsInBatch when remaining time < 5s. 3) Reduce foundation_grants limit from 50000 to 5000 for initial query. 4) Add pagination or streaming for large result sets. |
| REM-003 | MEDIUM | Search relevance — major foundations not surfaced | In search-organizations, add a secondary sort by total_giving DESC after similarity threshold. Consider adding a weighted score: similarity * 0.6 + log(total_giving) * 0.4. |
| REM-004 | LOW | Anonymous save UX friction | Allow anonymous localStorage saves as fallback. Show a non-blocking toast suggesting login for cloud sync rather than blocking the save action. |
| REM-005 | LOW | Restore deleted package-lock.json | Run npm install locally (outside restricted VM) and commit the regenerated package-lock.json. |

## REM-001: Fix Recipient Profile UUID Lookup

File: supabase/functions/get-recipient-profile/index.ts

Effort: 30 minutes  |  Severity: CRITICAL

- Detect if the input is a UUID (contains dashes, length > 20) vs an EIN (numeric only).

- When UUID detected, query recipient_organizations table: SELECT ein FROM recipient_organizations WHERE id = :uuid.

- Use the resolved EIN for the existing foundation_grants lookup.

- If recipient_organizations lookup fails (no EIN), fall back to name-based search in foundation_grants.

## REM-002: Fix Match-Funders Timeout

File: supabase/functions/match-funders/index.ts

Effort: 2-3 hours  |  Severity: HIGH

- Add a global AbortController with a 25-second budget. Pass the signal to all fetch() calls.

- Reduce foundation_grants initial query limit from 50,000 to 5,000 rows. Most matching logic only needs recent grants.

- Skip discoverGrantUrlsInBatch when remaining time budget < 5 seconds. Return results without website enrichment.

- Add a graceful timeout response that returns partial results with a warning rather than a 500 error.

## REM-003: Improve Search Relevance

File: supabase/functions/search-organizations/index.ts

Effort: 1 hour  |  Severity: MEDIUM

- Add a weighted ranking formula: similarity_score * 0.6 + log10(total_giving + 1) / 12 * 0.4.

- Consider adding a full-text search index (tsvector) alongside pg_trgm for phrase matching.

# Working Features Summary

The following features deployed successfully and passed all tests:

- Landing Page — Hero section, navigation, demo video, and CTA buttons all functional.

- Organization Search (FEAT-003) — Autocomplete search across 460K+ funders and 449K+ recipients. Type badges distinguish funders from recipients.

- Funder Detail + 990 Insights (FEAT-004) — Giving Trends dual-axis chart, stat cards, geographic footprint, key recipients, peer recommendations.

- GeoHeatMap Cartogram (FEAT-005) — SVG US cartogram with color gradient, state highlighting, and legend.

- GeoBarChart (FEAT-006) — Horizontal bar chart showing top states by grant count.

- InsightCharts (FEAT-004) — Giving trends line chart with dark theme styling.

- Mission Input Form — Mission statement, location, budget bands, and granular keyword exclusions.

- Saved Funders Empty State (FEAT-008) — Clean empty state with CTA to find funders.

- Match Results (when successful) — Shows peer nonprofits identified, ranked funders with fit scores, "Why this foundation fits" explanations, and similar past grantees.

# Edge Function Health Dashboard

Response times from Supabase edge function logs (last 24 hours):

| Function | Status | Avg Time | Max Time | Health |
| --- | --- | --- | --- | --- |
| search-organizations | 200 | 2.1s | 8.7s | Healthy |
| get-funder-990-insights | 200 | 430ms | 491ms | Healthy |
| compute-peers | 200 | 460ms | 665ms | Healthy |
| get-recipient-profile | 404 | 297ms | 659ms | Broken (REM-001) |
| match-funders | Mixed | 15.1s | 18.2s | Unstable (REM-002) |
| log-search-signal | 200 | 843ms | 843ms | Healthy |

# Next Steps

- Fix REM-001 (Recipient Profile) — This completely blocks the recipient feature. Deploy fix and verify.

- Fix REM-002 (Match-Funders timeout) — Implement time-budget approach to prevent 500 errors on broad queries.

- Improve search relevance (REM-003) — Weight results by giving volume to surface major foundations.

- Re-test all features after fixes are deployed.

- Continue with Batch 1-4 implementation plan (database foundation, peer intelligence).